## Slide 1: CMPE 295B Project Status Blockchain based Solar Power Exchanging Market Hungwen Li
Chia-yuan Kuo, chia-yuan.kuo@sjsu.edu
Yunli Wang, yunli.wang@sjsu.edu
Ying Lin, ying.lin@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 35% complete
Individual Status
  Chia-yuan Kuo(node implementation for smart contract transaction with go-ethereum): 40% complete
  Yunli Wang(implementation of smart contract using solidity): 35% complete
  Ying Lin (implementation of combination of solar power exchange using blockchain mechanism): 35% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 39% complete
Individual Status
  Chia-yuan Kuo(Chapter 7-9): 10% complete
  Yunli Wang(Chapter 4-6): 20% complete
  Ying Lin (Chapter 1-3): 80% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  simulators
Potential project showstoppers
  Data for solar power exchanging test
  Bugs from new language(solidity)

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Next steps of project and schedule of this semester 8/30/2017
Planned meetings with Project Advisor
  How to get solar power data 9/14/2017
  Potential issues during implementation 9/28/2017
  Refined schedule 10/12/2017
  Prototype of the project 10/26/2017

## Slide 6: Special Needs for Project Expo
No special needs for Project Expo